# 📅 Suggested Development Roadmap

### Day 1

Project planning + architecture

### Day 2

React/Vite + Tailwind setup

### Day 3

Express + MongoDB setup

### Day 4

User model + authentication

### Day 5

Register/Login UI

### Day 6

JWT + protected routes

### Day 7

Dashboard

### Day 8

Project CRUD

### Day 9

Project details

### Day 10

Task CRUD

### Day 11

Kanban board

### Day 12

Team management

### Day 13

Comments

### Day 14

Notifications

### Day 15

Analytics

### Day 16

Search/filter/sort

### Day 17

Role-based authorization

### Day 18

Responsive/mobile UI

### Day 19

Error handling + validation

### Day 20

API testing

### Day 21

UI polishing

### Day 22

Deployment

### Day 23

Bug fixing

### Day 24

README + documentation

### Day 25

Final demo + submission

NOVA

│

├── Authentication

│   ├── Register

│   ├── Login

│   ├── Logout

│   ├── Forgot Password

│   └── Protected Routes

│

├── Dashboard

│   ├── Total Projects

│   ├── Active Projects

│   ├── Completed Projects

│   ├── Pending Tasks

│   ├── Productivity

│   └── Recent Activity

│

├── Projects

│   ├── Create Project

│   ├── View Project

│   ├── Edit Project

│   ├── Delete Project

│   ├── Project Members

│   └── Project Progress

│

├── Tasks

│   ├── Create Task

│   ├── Assign Task

│   ├── Update Task

│   ├── Delete Task

│   ├── Priority

│   ├── Deadline

│   ├── Status

│   └── Task Comments

│

├── Team

│   ├── Members

│   ├── Invite Member

│   ├── Roles

│   └── Remove Member

│

├── Activity

│   ├── Project Activity

│   └── User Activity

│

└── Profile

├── User Information

├── Avatar

└── Password

server/

│

├── config/

│   └── db.js

│

├── controllers/

│   ├── authController.js

│   ├── projectController.js

│   ├── taskController.js

│   ├── commentController.js

│   └── userController.js

│

├── middleware/

│   ├── authMiddleware.js

│   ├── errorMiddleware.js

│   └── validationMiddleware.js

│

├── models/

│   ├── User.js

│   ├── Project.js

│   ├── Task.js

│   ├── Comment.js

│   ├── Notification.js

│   └── Activity.js

│

├── routes/

│   ├── authRoutes.js

│   ├── projectRoutes.js

│   ├── taskRoutes.js

│   ├── commentRoutes.js

│   └── userRoutes.js

│

├── utils/

│   ├── generateToken.js

│   └── logger.js

│

├── .env

├── server.js

└── package.json

client/

│

├── src/

│   ├── components/

│   │   ├── Navbar.jsx

│   │   ├── Sidebar.jsx

│   │   ├── ProjectCard.jsx

│   │   ├── TaskCard.jsx

│   │   └── Modal.jsx

│   │

│   ├── pages/

│   │   ├── Landing.jsx

│   │   ├── Login.jsx

│   │   ├── Register.jsx

│   │   ├── Dashboard.jsx

│   │   ├── Projects.jsx

│   │   ├── ProjectDetails.jsx

│   │   ├── Tasks.jsx

│   │   ├── Team.jsx

│   │   ├── Analytics.jsx

│   │   └── Profile.jsx

│   │

│   ├── context/

│   │   └── AuthContext.jsx

│   │

│   ├── hooks/

│   │

│   ├── services/

│   │   └── api.js

│   │

│   ├── utils/

│   │

│   ├── App.jsx

│   └── main.jsx

│

├── .env

└── package.json

src/

│

├── components/

│   ├── Header.jsx

│   ├── NotificationBell.jsx

│   ├── NotificationDropdown.jsx

│   └── NotificationItem.jsx

│

├── context/

│   ├── AuthContext.jsx

│   └── NotificationContext.jsx

│

├── pages/

│   └── Notifications.jsx

│

└── services/

└── notificationService.js

backend/

│

├── models/

│   └── Notification.js

│

├── controllers/

│   └── notificationController.js

│

├── routes/

│   └── notificationRoutes.js

│

src/

│

├── components/

│   ├── public/

│   │   ├── PublicHeader.jsx

│   │   ├── Hero.jsx

│   │   ├── About.jsx

│   │   ├── OurGoals.jsx

│   │   ├── Features.jsx

│   │   ├── Contact.jsx

│   │   └── PublicFooter.jsx

│   │

│   └── layout/

│       └── AppHeader.jsx

│

├── pages/

│   ├── public/

│   │   └── Home.jsx

│   │

│   ├── auth/

│   │   ├── Login.jsx

│   │   └── Signup.jsx

│   │

│   └── dashboard/

│       ├── Dashboard.jsx

│       ├── Projects.jsx

│       └── Team.jsx

│

├── routes/

│   ├── AppRoutes.jsx

│   ├── ProtectedRoute.jsx

│   └── PublicRoute.jsx

│

├── services/

│   ├── api.js

│   ├── authService.js

│   └── projectService.js

│

└── App.jsx

src/

├── pages/

│   ├── Users.jsx

│   └── UserDetails.jsx

│

├── services/

│   └── userService.js

│

└── component/

└── users/

├── UserTable.jsx

├── UserCard.jsx

└── EditUserModal.jsx

backend/

├── controllers/

│   └── userController.js

│

├── routes/

│   └── userRoutes.js

│

├── middleware/

│   ├── authMiddleware.js

│   └── permissionMiddleware.js

│

└── models/

└── User.js